TLO–SLACK FINANCIAL

AUTOMATION PROJECT

Project Write-Up & Overview Document

| Project Title | TLO–Slack Financial Data Automation |
| --- | --- |
| Project Type | Data Automation & Systems Integration |
| Version | 1.0 |
| Prepared By | [Your Name] |
| Date | [DD/MM/YYYY] |
| Status | Draft |

# 1.  Project Overview

This project automates the extraction, processing, and distribution of financial data from TeamLeader Orbit (TLO) to relevant stakeholders via Slack. Currently, this process is run manually from a local Visual Studio Code environment, requiring a developer to be present to execute the scripts and distribute the outputs.

The objective is to migrate this workflow to a hosted, scheduled environment where the automation runs independently on a defined daily schedule — without manual intervention. The solution will also incorporate Healthchecks.io to provide real-time monitoring, alerting, and audit trails for every scheduled run.

# 2.  Problem Statement

The current process has the following limitations:

- The automation scripts run only on a local machine (VS Code), creating a single point of failure dependent on one person's availability.

- There is no scheduling mechanism — reports must be triggered manually each time.

- There is no alerting or monitoring in place. If the script fails silently, stakeholders receive no notification and the issue may go undetected.

- The process is not scalable or auditable — there is no centralised log of when reports were sent, to whom, or whether they succeeded.

# 3.  Aim

To automate the daily extraction and distribution of financial data from TeamLeader Orbit to Slack, by migrating the existing local script to a hosted scheduled environment with full monitoring and alerting via Healthchecks.io — eliminating manual effort and ensuring reliable, timely delivery to stakeholders.

# 4.  Objectives

- Migrate the existing Python/VS Code automation scripts to a hosted server or cloud environment.

- Implement a cron-based scheduler to run the data extraction and Slack notification pipeline at a defined time each day.

- Ensure financial reports covering unsent invoices, account margins, account spending, and financial tracking reminders are delivered automatically to the correct Slack channels or recipients.

- Integrate Healthchecks.io to monitor every scheduled run and send alerts when a job succeeds, is late, or fails.

- Remove dependency on any individual's local machine for the process to execute.

- Produce technical documentation and a runbook to support ongoing maintenance.

# 5.  Scope

## 5.1  In Scope

- Migration of existing TLO data extraction scripts from local VS Code to a hosted environment.

- Cron job scheduling for daily automated runs.

- Slack integration for automated notification delivery (invoices, margins, account spend, tracking reminders).

- Healthchecks.io integration for job success/failure monitoring and alerting.

- Technical documentation and operational runbook.

## 5.2  Out of Scope

- Changes to the underlying report logic or financial data calculations (no scope creep into report redesign).

- Building a front-end dashboard or UI.

- Integration with systems other than TLO and Slack.

- Historical data backfill or data warehousing.

# 6.  Deliverables

- Hosted automation environment with deployed and tested scripts.

- Configured cron scheduler running daily at a defined time.

- Slack notifications delivering: unsent invoice alerts, account margin summaries, account spending summaries, and financial tracking reminders.

- Healthchecks.io monitoring setup with configured success, failure, and late-run alerts.

- Technical documentation including environment setup guide and runbook.

- UAT sign-off from Finance and Operations stakeholders.

# 7.  Stakeholders

| Name | Role / Title | Department | Responsibility |
| --- | --- | --- | --- |
| [Project Owner] | Project Sponsor | [Department] | Overall accountability & sign-off |
| [Data Engineer] | Developer | Data / Engineering | Build & maintain automation scripts |
| [Finance Lead] | Business Stakeholder | Finance | Validate report data & outputs |
| [Ops / IT Lead] | Infrastructure | IT / Ops | Server hosting, scheduling & access |

# 8.  Methodology / Approach

The project will follow an iterative delivery approach, broken into clearly defined phases. Each phase will be completed and validated before the next begins, reducing the risk of rework.

## 8.1  Current State (As-Is)

- Developer runs Python scripts locally in Visual Studio Code.

- Scripts connect to the TeamLeader Orbit (TLO) API to pull financial data.

- Processed data is pushed to Slack via webhook notifications.

- Process is entirely manual — no scheduling, no monitoring, no alerts.

## 8.2  Future State (To-Be)

- Scripts are hosted on a server or cloud platform (e.g. Linux VPS, AWS EC2, or similar).

- A cron job triggers the script automatically every day at the defined run time.

- Slack notifications are dispatched automatically to the relevant recipients.

- Healthchecks.io receives a ping on each run — alerting the team on success, failure, or missed runs.

# 9.  Timeline & Milestones

Target dates to be confirmed with project stakeholders. All dates below are placeholders.

| Phase | Description | Start Date | End Date |
| --- | --- | --- | --- |
| Phase 1 – Discovery | Document current VS Code process, data sources and report logic | TBC | TBC |
| Phase 2 – Environment Setup | Set up hosted server / cloud environment, configure cron scheduler | TBC | TBC |
| Phase 3 – Migration | Move scripts from local VS Code to hosted environment, validate outputs | TBC | TBC |
| Phase 4 – Slack Integration | Configure and test Slack notification delivery | TBC | TBC |
| Phase 5 – Monitoring Setup | Integrate Healthchecks.io alerts for success and failure events | TBC | TBC |
| Phase 6 – UAT & Go-Live | Stakeholder testing, sign-off, and production deployment | TBC | TBC |

# 10.  Resources & Tools

## 10.1  Team

- Developer / Data Engineer — script migration, cron setup, and monitoring integration.

- Finance Stakeholder — data validation and UAT sign-off.

- IT / Ops — server provisioning and access management.

## 10.2  Technology Stack

| Source System | TeamLeader Orbit (TLO) — via API |
| --- | --- |
| Scripting Language | Python (existing scripts) |
| Development Environment | Visual Studio Code (current) → hosted server (target) |
| Scheduler | Cron (Linux-based scheduler) |
| Notification Channel | Slack (via Incoming Webhooks) |
| Monitoring & Alerting | Healthchecks.io |
| Hosting Environment | TBC — Linux VPS / Cloud (AWS / Azure / GCP) |
| Version Control | TBC — Git / GitHub / GitLab |

# 11.  Risks & Assumptions

## 11.1  Risk Register

| Risk | Likelihood | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| TLO API unavailable or changes | Medium | High | Build retry logic; monitor API version updates |
| Cron job silently fails with no output | Medium | High | Healthchecks.io ping monitoring on every run |
| Incorrect financial data sent to Slack | Low | High | Data validation checks before notification dispatch |
| Slack webhook token expires or rotates | Low | Medium | Store credentials in environment variables; set expiry reminders |
| Script breaks after server OS / dependency update | Low | Medium | Pin dependency versions; test in staging before updating prod |

## 11.2  Assumptions

- The existing TLO API credentials and Slack webhook tokens will remain valid and accessible during migration.

- The current script logic produces correct and validated financial data and does not require rework.

- A suitable hosting environment will be provisioned before Phase 2 begins.

- Finance and Ops stakeholders will be available during the UAT phase for testing and sign-off.

- Healthchecks.io (free or paid tier) will meet the monitoring requirements of this project.

# 12.  Success Criteria

- The automation runs daily at the scheduled time without manual intervention for a minimum of 10 consecutive business days post go-live.

- All four financial notification types (unsent invoices, account margins, account spending, financial tracking reminders) are delivered accurately to the correct Slack recipients.

- Healthchecks.io successfully detects and alerts on at least one simulated failure during UAT.

- Zero dependency on any individual's local machine for the process to execute.

- Finance stakeholder sign-off confirming report data is accurate and complete.

# 13.  Approvals & Sign-Off

This document requires review and sign-off from the following stakeholders before work commences.

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
| [Name] | [Role] |  | [DD/MM/YYYY] |
| [Name] | [Role] |  | [DD/MM/YYYY] |
| [Name] | [Role] |  | [DD/MM/YYYY] |